Human Resources System Division

Configuration Management (CM)

Physical Configuration Audit (PCA) Release Review

This report guides CM through steps to accomplish a PCA on AFLCMC/GBH deployments (i.e., releases, patches, Agile, etc.).

This table provides the results of the traditional audit review of all delivered configuration items for the mentioned releases outline below.

All Reviews are stored in The Configuration Management (CM) Repository.  The User Stories associated with the Production deployment will be referenced in confluence. The lack of any of compliance conditions will be notated as non-compliant.

| Project Name: | AFPROMS 5.44.01 | Date Initiated: | 2/11/2026 |
| --- | --- | --- | --- |
| Release ID CRs/User Stories | AFPROMS Release 5.44.01 AFPROMS-1013 (Defeat) - Error During Refresh Process - Eligibility Process Not Running. | Date Deployed: | 1/23/2024 |
| Overall Rating Complaint/Non-Complaint | The overall rating is Compliant with noted limitations. Five elements were fully compliant and demonstrated adherence to required review practices. One element was Non‑Compliant due to the absence of the Requirements Traceability Matrix (RTM). An additional element was assessed as Partially Compliant because, although the engineer reviewed the available documentation, the Software Design Description (SDD) was referenced but not reviewed. The engineer indicated the SDD was not needed for the specific defect; however, its omission reduced the completeness of the review. | Date PCA Completed | 2/23/2026 |

| No. | Action | Process | PCA Comments | Compliant/non-compliant |
| --- | --- | --- | --- | --- |
|  | Review Sustainment CDRL Check sheet for Capability Delivery Manager (CDM)/Sprint Information Sheet (SIS) | - Ensure completed documents have been filed in Restrictive drive or confluence. - Identify documentation requirements for later analysis. - Ensured Approved CR/User stories have been verified. - Ensure request has been approved by the Capability Delivery Manager (CDM) | - CDM Checklist has been filed in the shared drive. - All documentation requirements have been requested in the checklist. - Approved EPIC has been verified. - PLM approval has been verified and presented on 22 Jan 2026 | - Compliant |
|  | Configuration Control Board (CSB)/Electronic Approval Results | - Ensure CSB/CCB/Electronic Approval - CCB Review Board/Approval email notification(s) verified. - Successful Deployment msg furnished | - CSB approval was signed by PLM on 16 Jan 2026. - CCB review and approval were confirmed in JIRA and Confluence and formally approved by the CCB Chair on 20 Jan 2026. - Successful deployment was confirmed on 23 Jan 2026 under ASI: CHG0038022. | - Compliant |
|  | Review Requirement(s) Specification (i.e., SRS, CDR, PDR, etc.) | - Ensure requirements document(s) have been verified along with approved versions. - Determine if changes were made to system configuration that require design updates (code, operating system, database, etc.) | - No SRS was assessed for this release. | - Not Assessed |
|  | Review Design Description Information (i.e., SSDD, SDD, DBDD, IDD, etc.) | - Ensure approved version is posted in confluence. - Verify that the related design documentation matches the design of the deliverable CI. | - No SDD was assessed for this release. | - Not Assessed |
|  | Review Requirements Traceability Matrix (RTM) | - Ensure approved version is posted in confluence. - Ensure all user stories or epics trace to requirements through design reference(s), code reference(s), and all test case(s) | - RTM is missing. | - Non-compliant |
|  | Engineer’s Review of Key Artifacts (RTM, Requirement/Design Changes, Software Version Descriptions, Test Documents | - Ensure approved version is posted in confluence. - Ensure engineering has assessed traceability and reported results. - Verify if Engineer has reviewed/approve all configuration items and verified all user stories in release. | - The Engineer has reviewed all documentation and verified traceability. - The approved version of the Engineers documents is on the shared drive. - The engineer reviewed available documentation; however, the Software Design Description (SDD) was mentioned but not required due to the SDD not being needed due to the defect, limiting the completeness of the review. | - Partial Compliant |
|  | Review Baseline Document (OBLR.). Review Software Files Review/ Software Version Description (SVD) | - Ensure approved version is posted in confluence. - Verify that deployed code matches approved code in repository (if applicable) - Identify and track work sheet comments that require follow-up actions. - Ensue code files in OBLR match code files in SVD | - The baseline document has been reviewed, verified, and confirmed in Confluence. - All code files have been validated and confirmed to match the contents of the Software Version Description (SVD). - Code files reviewed in Bitbucket are consistent with the SVD. | - Compliant |
|  | Test Manager has conducted Review Test Description & Plans (ITD/STD)/ Review Integrated Test Report (i.e., ITR, STR, etc.) | - Ensure that all test results are correctly recorded against the system. - Verify only approved CRs/User Stories are included. - Test Manager has reviewed release data. - Ensure that all software applications on system have been tested before release. | - All system-level testing has been completed, confirmed, and reviewed by the Government Test Manager. - Test results have been accurately documented in the Integrated Test Report (ITR). - The Test Manager has verified and reviewed UET Testing report. - All application-level testing has been executed and properly recorded in the RTM, with corresponding evidence included in the ITR as separate enclosed links. | - Compliant |
|  | Cybersecurity Security Impact Analysis (SIA) Checklist | - Identify all changes or new risk assessed. - Are proper security controls in place to address any risks? - Have all defects been resolved. - Has the overall risk been properly assessed | - The SIA furnished for this release shows that no new risks were established for this release. - All security controls are in place. - No defects were detected for this release’ - The overall risk for this release is listed as low. - The Program Manager should be Matthew Moore, not Michael Moore. | - Compliant |
|  | Other CI’s/Rough Order of Magnitude (ROM) or Misc changes | - PM has verified ROM/Cost estimates from Vendor/Contractor. | - No ROM was assessed for this release. | - Not Assessed |

//signed//

Wen Satter

Torch Technology, INC, Configuration Manager

Contractor Support for AFLCMC/ GBHI

Human Resources Systems Division

Randolph AFB

Email: wen.satter.ctr@us.af.mil

(210)565-2996 DSN: 665-2996